2-20-22

Main Page

The general outline for the first rough draft of the main page has been completed. The website foundation sits on top of a solid black background color. The rough draft of the main page includes a <h1> title of “Buy or Sell NFT Artwork. The rough draft of the main page also includes a decent sized image of NFT artwork with the intention of the NFT artwork being the first thing the user sees to create a buying/selling NFT atmosphere and lull the user into a mood of wanting to buy or sell NFT artwork. In between the image and the main title are three <a> hyperlinks. The first two hyperlinks take the user to a part of the webpage that either buys or sells NFT artwork. The third hyperlink takes the user to the profile page. Underneath the NFT image is the buying section. In the buying section the user can enter their full name, address and submit their information using a button. Underneath the buying section is the selling part of the website. This section is identical to the buying section where the user can enter their name, address and click on a submit button.

The main page will likely change in appearance and functionality as we learn more about javascript and how to integrate the three different languages together. The main page still needs to include a section for posting NFT artwork. The webpage will also require a section for the user to peruse NFT artwork that is for sale. The main page will also need to be able to allow a user to select NFT artwork they desire to purchase. The webpage will also require a way for the user to upload their artwork to the website. The layout and appearance of the main page will need to be altered so that it is similar to the profile page. The purpose behind having the main page and the profile page have the same general theme is so the user does not feel like they have been sent to a completely different website. The main and profile page should give the user a feeling as they switch back and forth between the two web pages, that the two web pages make up the website. The main and profile web pages, as they stand right now, give the user the feeling that they are switching between two different websites and not two web pages that comprise the website.

Profile Page

In the HTML portion of the profile page there is a navigation bar that will allow the user to get back to the main page of the website and a logo is included in the far left on the nav bar. The first section on the profile page is the description section which gives the user a detailed explanation on what the website does and how it can help them in buying and selling NFT’s. Next there is a grid of 8 examples of NFT’s to show the user the different NFT’s there are. The third section on the page is the FAQ portion which is there to hopefully answer any questions the user might have regarding NFT’s. The last section on the profile page is the footer which features the contact page which the user can use if they have any further questions for the owner of the website.

Roles and Responsibilities

Martin is the Project manager and handles team communications. He is in charge of getting the team together and managing project assignments. Martin serves as the liaison between the group and the clients by setting up meetings and coordinating project expectations and requirements to the group. Martin also oversees the storage of the entire team project in google drive. Joshua will continue working on the main page. Fuad will continue to handle all the CSS work for all the webpages. Dawei is our technical writer and he is currently assisting Joshua and Ishkaran where additional help is needed. Ishkaran will continue working on the about us page and a developer team pages.

Client Feedback

So overall I like your design and how you organize your work. I like the monkey nfts you choose and I saw the buy or sell function which is my requirement, I like that as well. I think you need to add more meme pictures instead of the monkey pictures on the profile page because my business plan will be focused on meme NFTs.

Teacher Feedback

Add FAQ and Contact us to home page

Add social media accounts to homepage (ask client if that is okay)

Make the background color a little more professional

Add more tabs?

Expand more on FAQ

Provide a description on the images and where you got them

Make the website more accessible (color blindness, user-friendly)

Note: even though our clients are not looking for a website in their business plan, we should have a somewhat working website, everything but the buying and selling of the NFTs.

Check back recording (2-28-22) for more information and clarity.

Work Completed

The original nft artwork has been swapped out with nft memes as per the client’s request. The artwork now includes citations from the originating sources.. The images are also captioned with a brief description. FAQ and artwork tabs have been added to the main page. Ishkaran has completed the html for both the developer and the about us webpages. Ishkaran also added a social media presence to the website by adding links to Instagram, Twitter and Facebook inside a footer tag. Trying to get the website to upload artwork has been abandoned. In order to do that requires knowledge of PHP and backend development that is beyond the scope of the project.

CSS Development - Fuad Isse

- Already Done

Development of the navigation bar

Background color of the page

Resizing of the page to fit a smaller screen size

NFT photo grid

Work that needs to be done

The main page still needs to have the FAQ section completed and two more tabs added to the top of the mainpage to link it to the developer and the about us webpages. There also needs to be a contact us tab added to the top of the main page. Fuad is waiting for Ishkaran and Joshua to complete the html for the website so he can apply CSS to it. Once Fuad gets the html documents he will change the background color so the website is more in line with the proper social decorum of a professional commerce website. Currently Ishkaran is waiting to hear back from our clients whether they will allow their social media handles to be added to the bottom of the website. Making the website accessible to the hard of hearing and people with visual impairments has not been completed and the team would like to complete this, but unfortunately it may never come to fruition due to time constraints. Ishkaran, based on teacher feedback, has also added a Dev Team tab to the website and is working on the HTML for that page. The profile page has also been made into an About Us page where the reason for the making of the business has been detailed and is currently being worked on.

CSS Development - Fuad Isse

- TODO:

Background colors need improvement

Addition of footer styling

Addition of social media icons and links styles

Expanding the navigation bar(more tabs)